🚐  RouteRide

Product Requirements Document (PRD)

Recurring Transportation Scheduling Platform

Version:  1.0

Status:  Draft – Pending Review

Date:  August 2026

Author:  RouteRide Product Team

Audience:  Engineering, Design, Business Stakeholders

# Table of Contents

1.  Executive Summary

2.  Problem Statement

3.  Vision & Goals

4.  User Personas

5.  User Stories

6.  Feature Set

6.1  Core Features (MVP)

6.2  Phase 2 – Growth Features

6.3  Phase 3 – Premium & Intelligence

7.  Smart Route-Matching Algorithm

8.  System Architecture Overview

9.  Data Models

10.  API Considerations

11.  Notification & Communication System

12.  Payment & Billing

13.  Safety & Trust Framework

14.  Admin & Operations Panel

15.  MVP Scope Definition

16.  Phase Roadmap & Milestones

17.  Success Metrics & KPIs

18.  Risks & Mitigations

19.  Open Questions

20.  Appendix – Glossary

# 1. Executive Summary

RouteRide is a mobile-first platform that transforms the chaotic, phone-call-driven world of recurring school and commute transport into a structured, transparent, and trackable service. Parents, universities, and corporate commuters can subscribe to a vetted driver for daily, weekly, or monthly pick-up and drop-off schedules. Drivers get an optimised, conflict-free roster and turn-by-turn guidance. Platform operators gain full visibility into every active trip.

The core technical differentiator is a deterministic route-and-timing matching engine that ensures no two customer bookings ever conflict for the same driver, and that only drivers whose existing route overlaps a new customer's origin-destination corridor are surfaced as recommendations.

The business model combines subscription fees paid by consumers, a platform commission on each subscription, and optional premium features for power users.

# 2. Problem Statement

Parents and institutions currently manage recurring transport through:

Informal WhatsApp groups and phone calls with drivers

No real-time visibility into where their child/employee is

No contractual protection or payment guarantees

Drivers managing multiple schedules manually, leading to missed pickups

No central record of who a driver is responsible for on any given day

These pain points lead to:

Safety anxiety for parents during transit

Revenue leakage and poor planning for drivers

Operational headaches for school and university transport coordinators

No data to improve routing efficiency over time

# 3. Vision & Goals

## 3.1 Vision Statement

"Make recurring transport as trustworthy, transparent, and stress-free as a monthly utility bill — for every family, institution, and driver on the platform."

## 3.2 Strategic Goals

Safety & Trust: Every rider's location is visible to authorised guardians at all times.

Conflict-Free Matching: The platform guarantees no two bookings ever produce a timing or route conflict.

Driver Empowerment: Drivers receive a structured, optimised daily schedule without manual planning.

Revenue Predictability: Monthly subscriptions give both drivers and platform stable, recurring income.

Scalability: Architecture supports 10 concurrent cities from Day 1 of Phase 3.

# 4. User Personas

### Persona A — The Concerned Parent (Consumer)

Demographics: 30–50 years old, working professional, 1–3 school-going children.

Goal: Know their child has been safely picked up, is en route, and has arrived at school.

Pain: Constant calls to the driver; no confirmation until the child is home.

Tech comfort: Uses WhatsApp, Google Maps, and banking apps daily.

Willingness to pay: Monthly subscription ≤ PKR 2,000 / USD 7 per child.

### Persona B — The University Commuter (Consumer)

Demographics: 18–26, student or young professional, budget-conscious.

Goal: Reliable, affordable shared commute matching their class/shift schedule.

Pain: Ride-hailing is expensive daily; carpools are disorganised.

Tech comfort: Heavy smartphone user, social-media native.

Willingness to pay: Subsidised monthly subscription via institution partnership.

### Persona C — The Independent Driver (Service Provider)

Demographics: 25–55, owns a car or van, looking for stable supplemental income.

Goal: Build a predictable monthly customer base without headache scheduling.

Pain: Customers forget to pay; managing schedules via WhatsApp is chaotic.

Tech comfort: Moderate; needs a simple, Arabic/Urdu-friendly UI.

Desired outcome: Guaranteed monthly payout deposited automatically.

### Persona D — The Fleet Operator (Service Provider – Business)

Demographics: Transport company with 5–50 vehicles.

Goal: Onboard fleet, assign drivers to routes, monitor all trips centrally.

Pain: No single dashboard; coordination done via phone calls.

Tech comfort: Has admin staff who are PC-comfortable.

Desired outcome: Driver management, payout tracking, and performance reports.

### Persona E — The School / University Transport Coordinator (Institutional)

Demographics: Admin officer at an institution managing 50–500 students.

Goal: Digitise transport management, share real-time status with parents.

Pain: Manual rosters, no accident/delay communication system.

Tech comfort: PC-proficient, used to spreadsheet workflows.

Desired outcome: Branded portal, bulk booking, emergency broadcasting.

# 5. User Stories

### Authentication & Onboarding

As a new user, I want to register with email/phone and choose my role (consumer / driver) so that I land in the right experience.

As a driver, I want to upload my licence, vehicle documents, and route information during onboarding so that I appear in search results.

As a parent, I want to add multiple children profiles with home and school addresses so that each child can have an independent subscription.

### Route & Driver Discovery

As a consumer, I want to enter my home address and destination and see only drivers whose existing route passes through my corridor, so that I don't waste time on irrelevant options.

As a consumer, I want to filter driver results by vehicle type, departure time, and price so that I can find a match that fits my schedule and budget.

As a consumer, I want to see a driver's star rating, verified badge, number of existing customers, and approximate pickup window before subscribing.

### Booking & Subscription

As a consumer, I want to subscribe to a driver on a monthly recurring basis so that I don't have to rebook every month.

As a consumer, I want to set separate pickup and drop-off times (or one-way only) so that I have flexibility for school vs. activity schedules.

As a driver, I want to see a preview of the updated schedule before accepting a new customer so that I can confirm there are no conflicts.

As a driver, I want to accept or decline a new subscription request within 24 hours so that I maintain control over my roster.

### Real-Time Tracking

As a parent, I want to see my child's live location on a map while the van is in transit so that I have peace of mind.

As a parent, I want to receive a push notification when the driver is 5 minutes away from pickup, when pickup is confirmed, and when my child arrives at school.

As a parent, I want to see an ETA countdown for the return journey so that I know when to be ready at the gate.

As a consumer, I want to view trip history with timestamps for every pickup/drop-off over the last 30 days.

### Driver Tools

As a driver, I want a daily schedule view showing every passenger, their pickup time, pickup address, and drop-off address in optimised order.

As a driver, I want in-app navigation with waypoints pre-loaded for my morning and afternoon runs.

As a driver, I want to mark each passenger as 'picked up' and 'dropped off' with a single tap so that parents are automatically notified.

As a driver, I want to be alerted if adding a new customer would create a time or route conflict with my existing schedule before I accept.

As a driver, I want to flag an absence or emergency and notify all affected customers in one action.

### Payments

As a consumer, I want my monthly subscription fee charged automatically on the 1st of each month so that I never miss a payment.

As a driver, I want my earnings deposited into my registered bank account on the 5th of each month, minus the platform commission.

As a consumer, I want to receive a digital receipt for each monthly payment.

As a driver, I want a breakdown showing each customer's payment status so that I know who has paid.

### Safety & Emergency

As a parent, I want to trigger an SOS alert that immediately notifies the driver, the platform support team, and an emergency contact.

As a driver, I want an SOS button that shares my real-time location with the platform's emergency team.

As an admin, I want to receive automated alerts when a vehicle deviates significantly from its planned route.

### Admin & Operations

As a platform admin, I want to review and approve or reject driver applications with document verification.

As a platform admin, I want a live dashboard showing all active trips, with the ability to intervene or contact any driver.

As an institutional admin, I want to bulk-upload student records and auto-generate transport assignments.

# 6. Feature Set

## 6.1  Core Features — MVP (Phase 1)

### F-01  Authentication & Role Selection

Email + phone OTP registration.

Role selection: Consumer (Parent / Commuter) or Service Provider (Driver / Fleet Operator).

Social login: Google, Apple.

JWT-based session management with refresh tokens.

Role-based navigation: consumers and drivers see entirely different app shells.

### F-02  Driver Onboarding & Profile

Multi-step onboarding wizard: personal info → vehicle info → documents → route definition.

Route definition: driver draws or selects their standard daily route on a map (origin, destination, common waypoints).

Document upload: CNIC, driving licence, vehicle registration, insurance.

Vehicle details: make, model, year, colour, plate number, seating capacity.

Availability settings: weekdays, specific days, morning-only / afternoon-only / both.

Profile goes into 'Pending Verification' until admin approves.

### F-03  Consumer Profile & Rider Management

Consumer profile: name, phone, photo, emergency contact.

Add multiple Rider profiles (e.g., multiple children): name, photo, home address, destination address, pickup time preference.

Each rider profile independently tracks subscriptions.

### F-04  Smart Driver Discovery

Consumer enters home address and destination for a specific rider.

Backend route-matching engine (see Section 7) filters drivers by:

→ Route overlap (driver's route passes within configurable radius of pickup and destination).

→ Timing compatibility (driver has an open slot at the requested time).

→ Capacity (driver has seating available).

Results sorted by: proximity match score, rating, price.

Driver card shows: name, photo, vehicle, rating, number of current riders, approx. pickup time, monthly price.

### F-05  Subscription Management

Consumer selects a driver and chooses subscription type: morning, afternoon, or round-trip.

Subscription request sent to driver with full details.

Driver previews updated schedule and accepts or declines (24-hour window; auto-decline on timeout).

On acceptance: subscription created, payment method prompted, first month charged.

Consumer and driver both receive confirmation with agreed schedule.

Subscription auto-renews monthly unless cancelled by either party with 7-day notice.

### F-06  Real-Time Ride Tracking (Consumer-Side)

Live map showing driver's current location during active trips.

Trip status labels: Scheduled → Driver En Route → Picked Up → In Transit → Dropped Off.

Push notifications at configurable geofence triggers (driver near pickup, pickup confirmed, arrival at destination).

ETA displayed for both morning pickup and afternoon drop-off.

Parents of multiple children see all active trips on a unified dashboard.

### F-07  Driver Daily Schedule & Navigation

Driver home screen: today's run list with all riders, sorted by optimal pickup order.

Tap a rider to see address, phone, and notes.

One-tap 'Start Navigation' opens in-app maps (or hands off to Google Maps / Apple Maps).

Tap 'Picked Up' to update rider status → consumer notified instantly.

Tap 'Dropped Off' to update → consumer notified.

End-of-day summary: trips completed, earnings for the day.

### F-08  Basic Payment Processing

Consumer: credit/debit card or mobile wallet stored on file.

Monthly auto-charge on billing date.

Driver: monthly payout via bank transfer on a fixed date.

Commission deducted automatically (configurable by admin).

Payment receipts sent via push + email.

### F-09  In-App Messaging

One-to-one chat between consumer and their assigned driver.

Pre-set quick messages (e.g., 'Running 5 min late', 'Please wait at gate').

Message history retained for 90 days.

### F-10  Basic Notifications

Push notifications for: pickup approaching, picked up, dropped off, new subscription request, payment processed.

Email notifications for: subscription confirmation, monthly invoice.

In-app notification centre with read/unread state.

### F-11  Ratings & Reviews

After each completed month, consumers can rate their driver (1–5 stars) and leave a text review.

Drivers can rate consumers (e.g., punctuality).

Ratings affect discovery ranking.

Verified-only reviews (must have an active or completed subscription).

### F-12  Admin Web Panel (Minimal)

Driver application review queue.

Approve / reject with reason.

View all active subscriptions.

Manual trigger for payouts.

Basic platform metrics: active drivers, active consumers, total subscriptions, MRR.

## 6.2  Growth Features — Phase 2

### F-13  Institutional Accounts (Schools & Universities)

Institution admin portal (web + mobile).

Bulk student roster import via CSV / Google Sheets integration.

Auto-assign students to compatible drivers based on addresses.

Institution-branded consumer app skin.

Broadcast emergency / delay messages to all parents of students using RouteRide.

Monthly aggregate billing to institution (instead of per-student charges).

### F-14  Fleet Operator Dashboard

Fleet admin can onboard multiple drivers under one business account.

Assign drivers to specific routes / customer pools.

Unified payout dashboard across all fleet drivers.

Driver performance reports: on-time rate, ratings, incidents.

Driver shift management: mark leave, substitute assignment.

### F-15  Advanced Route Optimisation

When a driver gains new customers, system re-optimises the full pickup order automatically.

Re-optimisation respects all existing customer's agreed pickup windows (±5 min tolerance).

Driver shown delta between old and new route; can accept or request manual override.

Savings estimate shown (distance reduced, time saved).

### F-16  Substitute Driver System

Driver can mark an absence up to 24 h in advance.

System automatically searches for verified substitute drivers on the same route.

Substitute offer sent to compatible drivers; first to accept is assigned.

All affected consumers notified of substitute driver details (name, plate, photo).

No payment interruption: substitute earns pro-rated share.

### F-17  Schedule Flexibility Controls

Consumer can pause a subscription for a defined period (e.g., school holidays).

Pause window: minimum 3 days, maximum 30 days per month.

Pro-rated billing for pause days (credit applied to next invoice).

Driver notified of pause window and capacity freed for temp customers.

### F-18  Trip History & Reports

Consumer: 12-month trip log with timestamps, map replay, and driver info.

Driver: earnings history, trip counts, on-time percentage per month.

Exportable PDF/CSV reports.

### F-19  SOS & Emergency Features

Consumer SOS: one-hold-tap sends location + alert to emergency contacts and platform ops team.

Driver SOS: same mechanism.

Route deviation alert: if driver strays >500 m from planned route for >2 min, auto-alert sent to platform and consumer.

Geofence arrival confirmation: safe-arrival notification sent when rider reaches destination polygon.

24/7 emergency support phone line linked from SOS screen.

### F-20  Multi-Language Support

UI available in English, Urdu, Arabic (extensible to more).

Language auto-detected from device locale; overridable in settings.

RTL layout support for Arabic and Urdu.

All push notifications localised.

### F-21  Driver Earnings Intelligence

Earnings projection: 'Add 2 more customers → earn PKR X more per month.'

Route gap analysis: 'You have capacity for 1 more customer between 7:20–7:35 AM.'

Monthly earnings graph with trend.

### F-22  Referral & Loyalty Programme

Consumer: refer a friend, both get 1 month at 50% off.

Driver: refer a new driver, earn a cash bonus after their 3rd completed month.

In-app referral code generation and tracking.

## 6.3  Premium & Intelligence Features — Phase 3

### F-23  AI-Powered Route Planning for Drivers

Machine-learning model trained on historical traffic, school calendars, and driver data.

Predictive ETA accuracy improvement (target: <3 min error for 90% of trips).

Smart re-routing around real-time congestion during active trips.

Seasonal demand forecasting: alerts drivers to increase or decrease capacity.

### F-24  Dynamic Pricing Engine

Surge pricing for new subscription requests on high-demand routes (configurable cap).

Off-peak discounts auto-applied to incentivise demand spreading.

Platform admin sets pricing guardrails; drivers set base price within allowed range.

Price history shown to consumers for transparency.

### F-25  Multi-City Expansion & City Management

City admin panel: city managers can approve drivers, set local commission rates.

City-level analytics: active routes heatmap, under-served corridors, driver density.

Hyperlocal marketing tools: push campaigns by city zone.

### F-26  Background Checks & Verification Integration

API integration with national ID verification service.

Criminal record check via third-party background check API.

Annual re-verification reminders for drivers.

Verification badge tiers: Basic, Enhanced, Elite (shown on driver profile).

### F-27  Wearable & Smart-Device Integration

Apple Watch / Wear OS app for drivers: quick actions (picked up, dropped off, SOS).

Smart school badge / RFID tag integration: auto-confirm student pickup when RFID scanned.

### F-28  Corporate & B2B Commute Plans

Companies can bulk-subscribe employees for office commute.

HR dashboard: manage employee transport allowances.

Integration with corporate SSO (SAML/OIDC).

Monthly consolidated invoice for corporate accounts.

### F-29  Insurance Integration

Optional per-trip micro-insurance bundled at checkout.

Claim submission directly in-app with incident photos.

Insurance partner API integration (configurable per market).

### F-30  Passenger App (For Older Students / Corporate Riders)

Separate rider-facing app view for riders who can manage their own tracking.

In-app SOS for riders.

Ability to mark 'absent today' directly in rider app.

# 7. Smart Route-Matching Algorithm

The route-matching engine is the core technical differentiator of RouteRide. It must be deterministic: the same inputs always produce the same results, with no 'maybe' states.

## 7.1  Inputs

Consumer's home address (pickup point) and destination address (drop-off point).

Desired pickup time window (±15 minutes tolerance by default).

Desired subscription type: morning-only, afternoon-only, or round-trip.

## 7.2  Driver Data Model (stored per driver)

Defined route: polyline of the driver's standard daily path (encoded as a list of geo-coordinates).

Existing customer schedule: list of {pickup_address, pickup_time, drop_off_address, drop_off_time, customer_id}.

Operating days: subset of Mon–Sat.

Vehicle capacity and current occupied seats.

## 7.3  Eligibility Filter (Hard Rules — all must pass)

Route Overlap Check: Project the consumer's pickup and destination onto the driver's route polyline. If the perpendicular distance from pickup to any segment of the route is > R_pickup (default 800 m), the driver is excluded. Same check for destination with R_destination (default 800 m).

Direction Check: The consumer's pickup point must appear before the destination point along the driver's route direction (measured by arc-length position). Drivers travelling in the opposite direction are excluded.

Timing Conflict Check: For each existing customer C_i of the driver, compute the time window [earliest_pickup(C_i) − buffer, latest_dropoff(C_i) + buffer] where buffer = 10 min. The consumer's requested window must not overlap with any existing customer's window such that both could not be served.

Capacity Check: Driver's current_riders + 1 must not exceed vehicle_capacity.

Operating Days Check: Driver must operate on all days required by the consumer's subscription.

## 7.4  Scoring (for ranking eligible drivers)

Eligible drivers are scored using a weighted composite:

| Signal | Weight | Calculation |
| --- | --- | --- |
| Route proximity score | 40% | Inverse of average perpendicular distance from pickup/destination to driver route. |
| Timing alignment score | 25% | How closely the driver's existing timing fits the consumer's preferred window. |
| Driver rating | 20% | Normalised 1–5 star average across all verified reviews. |
| Capacity headroom | 10% | Drivers with more available seats score higher (encourages growth). |
| Acceptance rate | 5% | Drivers who frequently accept new requests score higher. |

## 7.5  Conflict Prevention on Acceptance

When a driver accepts a new customer, the system runs a final atomic conflict check before persisting the subscription. If any conflict is detected at this moment (race condition where two consumers booked simultaneously), the second acceptance is rejected with a clear error and the consumer is asked to find an alternative driver.

## 7.6  Re-optimisation on Roster Change

After every new customer addition or removal, the system re-runs the Traveling Salesman Problem (TSP) approximation (nearest-neighbour heuristic for ≤15 stops; Google OR-Tools for larger rosters) on the driver's full customer list to produce the optimal pickup order, while respecting all committed pickup windows.

# 8. System Architecture Overview

## 8.1  Mobile Clients

React Native (Expo) — single codebase targeting iOS 15+ and Android 10+.

Separate app bundles/skins for Consumer and Driver (or role-switched within one app).

Offline-first for schedule viewing; real-time features degrade gracefully on poor connectivity.

## 8.2  Backend Services

API Gateway: Node.js (NestJS) REST + WebSocket server. Single entry point for all clients.

Auth Service: JWT + refresh tokens. OAuth2 integration for social login. Role-based access control (RBAC).

Route-Matching Service: Python microservice. Geospatial queries via PostGIS. OR-Tools for route optimisation.

Real-Time Location Service: WebSocket-based. Drivers emit location every 5 s during active trips. Consumers subscribe to their driver's location stream.

Notification Service: FCM (Firebase Cloud Messaging) for push. SendGrid for email. Twilio for SMS fallback.

Payment Service: Stripe (international) + local payment gateway adapters (e.g., Easypaisa, JazzCash for Pakistan).

Admin Service: Internal REST API powering the admin web panel (Next.js).

## 8.3  Data Stores

PostgreSQL + PostGIS — primary relational store with geospatial extension.

Redis — caching, real-time pub/sub for location streams, rate limiting.

Amazon S3 (or equivalent) — document and photo storage.

Firebase Realtime DB — lightweight real-time sync for trip status events.

## 8.4  Infrastructure

Cloud: AWS (preferred) — ECS Fargate containers, RDS PostgreSQL, ElastiCache Redis.

CI/CD: GitHub Actions — lint → test → staging deploy → production promote.

Monitoring: Sentry (errors), Datadog (APM + infra), PagerDuty (alerting).

Maps: Google Maps Platform (Directions API, Distance Matrix, Geocoding, Maps SDK).

# 9. Data Models (Key Entities)

### User

id (UUID), email, phone, passwordHash, role (CONSUMER | DRIVER | ADMIN | INSTITUTION_ADMIN), createdAt, status (ACTIVE | SUSPENDED | PENDING_VERIFICATION).

### DriverProfile

userId (FK), licenceNumber, vehicleMake, vehicleModel, vehicleYear, vehicleColour, plateNumber, seatCapacity, routePolyline (geography), operatingDays (array), status (PENDING | APPROVED | SUSPENDED), verificationTier.

### ConsumerProfile

userId (FK), emergencyContactName, emergencyContactPhone.

### Rider

id, consumerProfileId (FK), name, photo, homeAddress (geography point), destinationAddress (geography point), notes.

### Subscription

id, riderId (FK), driverProfileId (FK), type (MORNING | AFTERNOON | ROUND_TRIP), agreedPickupTime, agreedDropoffTime, agreedPickupAddress (geography point), agreedDropoffAddress (geography point), monthlyPrice, status (PENDING | ACTIVE | PAUSED | CANCELLED), startDate, nextBillingDate.

### Trip

id, subscriptionId (FK), scheduledDate, type (MORNING | AFTERNOON), status (SCHEDULED | IN_PROGRESS | COMPLETED | MISSED | CANCELLED), actualPickupTime, actualDropoffTime, driverLocationLogId.

### LocationLog

id, driverProfileId (FK), tripId (FK), points (JSONB array of {lat, lng, timestamp}), createdAt.

### Payment

id, subscriptionId (FK), amount, currency, status (PENDING | SUCCEEDED | FAILED | REFUNDED), paymentGatewayRef, billingDate, receiptUrl.

### DriverPayout

id, driverProfileId (FK), periodStart, periodEnd, grossAmount, commissionAmount, netAmount, status (PENDING | PAID | FAILED), payoutDate.

### Review

id, subscriptionId (FK), authorId (FK), targetId (FK), rating (1–5), comment, createdAt.

### Notification

id, userId (FK), type, title, body, data (JSONB), isRead, createdAt.

### SupportTicket

id, userId (FK), category, description, status (OPEN | IN_PROGRESS | RESOLVED), assignedTo, createdAt, resolvedAt.

# 10. API Considerations

## 10.1  REST Endpoints (Selected)

| Endpoint | Description |
| --- | --- |
| POST /auth/register | Register a new user (consumer or driver). |
| POST /auth/login | Authenticate and return JWT + refresh token. |
| GET /drivers/search | Route-matching search. Query params: pickup_lat, pickup_lng, destination_lat, destination_lng, time, type, date. |
| POST /subscriptions | Create a new subscription request. |
| PATCH /subscriptions/:id/accept | Driver accepts a subscription request. |
| GET /trips/today | Driver: today's full run list. Consumer: today's active trips for all riders. |
| PATCH /trips/:id/pickup | Driver marks rider as picked up. |
| PATCH /trips/:id/dropoff | Driver marks rider as dropped off. |
| GET /location/stream/:driverId | WebSocket upgrade: real-time driver location stream. |
| POST /payments/webhook | Payment gateway webhook handler. |
| GET /admin/drivers/pending | Admin: list all drivers awaiting verification. |

## 10.2  WebSocket Events

driver:location: Emitted every 5 s by driver app during active trip. Payload: {lat, lng, timestamp}.

trip:status_changed: Emitted to all subscribed consumers when trip status changes.

notification:new: Emitted when a new notification is created for a user.

subscription:request: Emitted to driver when a consumer submits a new subscription request.

# 11. Notification & Communication System

## Consumer Notifications

| Event | Channel | Trigger |
| --- | --- | --- |
| Driver en route | Push + optional SMS | Driver starts morning run. |
| Driver 5 min away | Push + SMS | Driver enters 500 m geofence around pickup. |
| Rider picked up | Push | Driver taps 'Picked Up' for this rider. |
| Rider arrived at destination | Push | Driver taps 'Dropped Off' for this rider. |
| Subscription accepted | Push + Email | Driver accepts request. |
| Subscription declined | Push + Email | Driver declines or 24 h timeout. |
| Payment processed | Push + Email | Monthly auto-charge succeeds. |
| Payment failed | Push + Email + SMS | Monthly auto-charge fails; retry logic begins. |
| Substitute driver assigned | Push + SMS | Original driver marks absent; substitute found. |
| SOS acknowledged | Push | Support team acknowledges SOS alert. |

## Driver Notifications

| Event | Channel | Trigger |
| --- | --- | --- |
| New subscription request | Push | Consumer submits request. |
| Daily schedule reminder | Push | Day before, 9 PM: tomorrow's run list. |
| Payout processed | Push + Email | Monthly payout initiated. |
| Customer absent today | Push | Consumer marks rider absent. |
| Route deviation alert | Push | System detects significant off-route movement. |
| Document expiry reminder | Push + Email | 30 days before licence/insurance expiry. |

# 12. Payment & Billing

## 12.1  Consumer Billing

Monthly subscription fee set by driver (within platform-defined range).

First charge on subscription start date; subsequent charges on same calendar date each month.

Failed payment: 3 auto-retries over 5 days → subscription paused → driver notified → consumer prompted.

Accepted payment methods: credit/debit card (Stripe), Apple Pay, Google Pay, local mobile wallets (JazzCash, Easypaisa).

Digital receipt emailed and available in-app.

## 12.2  Driver Payouts

Payout date: 5th of each month for previous month's earnings.

Net payout = Σ(consumer fees) − platform commission − any applicable tax withholding.

Payout methods: bank transfer (IBAN), Easypaisa, JazzCash.

Detailed earnings breakdown available in-app for each payout.

Substitute driver earnings: pro-rated based on days covered.

## 12.3  Platform Commission

Default: 15% of monthly subscription fee (configurable by admin per city/tier).

Reduced commission tiers for high-performing or high-volume drivers (loyalty programme).

## 12.4  Refunds & Disputes

Consumer can request refund for missed trips (driver no-show) within 7 days.

Admin reviews and approves/rejects refund; funds returned within 5–7 business days.

Dispute resolution SLA: admin responds within 48 hours.

# 13. Safety & Trust Framework

## 13.1  Driver Verification Tiers

| Tier | Requirements |
| --- | --- |
| Basic | Phone + CNIC verified, driving licence uploaded, vehicle documents uploaded. |
| Enhanced | Basic + background check API result (clean record), vehicle inspection photo. |
| Elite | Enhanced + 6-month platform history with ≥ 4.7 rating and zero safety incidents. |

## 13.2  Real-Time Safety Features

Continuous location tracking during active trips (stored for 30 days for incident review).

Geofence safe-arrival alerts at destination.

Route deviation alert: > 500 m off-route for > 2 minutes triggers automated alert.

SOS button in-app for both consumer and driver: shares live location, sends to emergency contacts + platform ops.

Speed monitoring: alert if driver exceeds 80 km/h in school zones (configurable).

## 13.3  Data Privacy & Security

All location data encrypted at rest (AES-256) and in transit (TLS 1.3).

Consumer can view who has access to a rider's location (only assigned driver + platform ops).

Driver location shared only with consumers who have an active subscription with that driver.

GDPR-compliant data deletion: user can request full data purge; completed within 30 days.

Penetration testing before public launch and annually thereafter.

No third-party advertising trackers in the app.

## 13.4  Community Safety Policies

Zero-tolerance policy for confirmed safety incidents: driver immediately suspended pending investigation.

Consumer can report an incident in-app; report goes directly to safety team.

Anonymous safety tip line linked from driver profile pages.

# 14. Admin & Operations Panel

## 14.1  Platform Admin (Super Admin)

Driver application queue: review, approve/reject with documented reason.

Suspension management: suspend/reinstate users with audit trail.

Live trips map: all active trips visible on a single map with drill-down.

Financial dashboard: MRR, ARR, commission earned, payout liability, failed payments.

Refund processing and dispute resolution queue.

Commission rate configuration per city and tier.

Broadcast announcements to all users, city-specific users, or specific roles.

Audit log: every admin action is logged with timestamp and actor.

## 14.2  City Manager (Regional Admin)

Subset of super admin permissions scoped to their city.

Driver approval and local compliance checks.

City-level analytics: demand heatmap, driver density, under-served corridors.

Local promotion management.

## 14.3  Institution Admin Portal

Student roster management: add/edit/remove students, assign to drivers.

Real-time trip status for all students on one screen.

Bulk emergency broadcast to all parent accounts linked to the institution.

Monthly transport report: attendance, on-time rate, incident log.

Invoice and payment history.

# 15. MVP Scope Definition

The MVP targets a single city, consumer parents + independent drivers only (no institutions or fleet), and validates the core loop: discovery → subscription → tracking → payment.

## 15.1  In Scope for MVP

User registration & login (email/phone + Google OAuth).

Consumer and Driver role flows.

Driver onboarding with route definition and document upload.

Route-matching search engine (F-04) with hard eligibility filters.

Subscription request → driver accept/decline flow (F-05).

Real-time ride tracking via map during active trips (F-06).

Driver daily schedule and one-tap status updates (F-07).

Push notifications for key trip events (F-10).

In-app messaging between consumer and driver (F-09).

Monthly subscription billing via card (Stripe) (F-08).

Monthly driver payout via bank transfer (F-08).

Basic star ratings after completed subscription month (F-11).

Admin web panel for driver verification and basic metrics (F-12).

iOS and Android apps.

## 15.2  Out of Scope for MVP

Institutional accounts and bulk student management.

Fleet operator dashboard.

Substitute driver system.

Subscription pause/pause billing.

Multi-language (launch in English only).

SOS and route deviation alerts (basic manual emergency contact sharing only).

AI route optimisation (manual driver schedule).

Corporate B2B accounts.

Background check API integration (manual document review by admin).

Referral and loyalty programme.

# 16. Phase Roadmap & Milestones

## Phase 0 — Foundation (Weeks 1–4)

Project setup, design system, CI/CD pipeline, core auth, database schema.

Week 1: Repository setup, design system (colours, typography, components), Figma prototype.

Week 2: Auth service (register, login, JWT, role-based routing), database schema v1.

Week 3: Driver onboarding flow (UI + backend + document upload to S3).

Week 4: Consumer profile + rider management (UI + backend).

✅ Deliverable: Functional auth + onboarding for both roles. No booking yet.

## Phase 1 — MVP Core Loop (Weeks 5–12)

Route matching, subscription, real-time tracking, payments.

Week 5–6: Route-matching engine (PostGIS geospatial queries, eligibility filters, scoring).

Week 7: Driver search results screen, driver profile screen.

Week 8: Subscription request flow (consumer side + driver accept/decline).

Week 9: Real-time location sharing (WebSocket, driver emitter, consumer map).

Week 10: Driver daily schedule screen + status tap actions + push notifications.

Week 11: Stripe integration (consumer billing + driver payout).

Week 12: Admin panel v1 (driver verification + basic metrics).

✅ Deliverable: Full MVP loop functional. Ready for closed beta.

## Phase 1.5 — Closed Beta & Stabilisation (Weeks 13–16)

Real-world testing with 20–50 drivers and 100–200 consumers in one city.

Week 13–14: Onboard beta users, collect feedback, fix critical bugs.

Week 15: Ratings & reviews system, in-app messaging polish.

Week 16: Performance optimisation, load testing, security audit.

✅ Deliverable: Stable MVP ready for public launch.

## Phase 2 — Growth (Months 5–9)

Institutional accounts, fleet operators, substitute drivers, schedule pause, SOS.

Month 5: Institutional admin portal + bulk student management (F-13).

Month 6: Fleet operator dashboard (F-14).

Month 7: Substitute driver system (F-16) + schedule pause billing (F-17).

Month 8: SOS & route deviation alerts (F-19) + multi-language support (F-20).

Month 9: Advanced route optimisation (F-15) + driver earnings intelligence (F-21).

✅ Deliverable: Platform ready for institutional partnerships and 2nd city expansion.

## Phase 3 — Premium & Scale (Months 10–18)

AI features, corporate B2B, multi-city management, background checks, insurance.

Month 10–11: AI-powered route planning + dynamic pricing engine (F-23, F-24).

Month 12: Multi-city expansion framework + city manager panel (F-25).

Month 13: Background check API integration + verification tier badge (F-26).

Month 14: Corporate B2B commute plans + HR dashboard (F-28).

Month 15: Insurance micro-integration (F-29).

Month 16–18: Wearable app, passenger self-service app, referral programme (F-27, F-30, F-22).

✅ Deliverable: Fully-featured platform operating in 3+ cities with B2B revenue stream.

# 17. Success Metrics & KPIs

## Growth Metrics

| KPI | Target |
| --- | --- |
| MAU (Monthly Active Users) | ≥ 500 consumers + 50 drivers by end of Month 3 (closed beta). |
| Active Subscriptions | ≥ 200 active subscriptions by public launch. |
| Month-over-Month Growth | ≥ 20% MoM growth in subscriptions for first 6 months post-launch. |
| City Expansion | 2nd city live within 9 months of public launch. |

## Quality Metrics

| KPI | Target |
| --- | --- |
| On-Time Pickup Rate | ≥ 92% of pickups within agreed window (tracked automatically). |
| Subscription Churn Rate | < 8% monthly churn. |
| Driver Acceptance Rate | ≥ 75% of new subscription requests accepted within 24 h. |
| Average Rating | Platform-wide average driver rating ≥ 4.3 stars. |
| Route Matching Success Rate | ≥ 85% of consumer searches return at least 1 eligible driver. |

## Financial Metrics

| KPI | Target |
| --- | --- |
| MRR (Monthly Recurring Revenue) | PKR 500,000 / USD 1,800 by Month 6 post-launch. |
| Average Revenue Per User (ARPU) | PKR 300 / month net after payout. |
| Payment Success Rate | ≥ 97% of monthly charges succeed on first attempt. |
| Platform Commission Collected | Accurately tracked to ±0.1%. |

## Safety Metrics

| KPI | Target |
| --- | --- |
| Incidents Per 1,000 Trips | < 0.5 reported safety incidents per 1,000 completed trips. |
| SOS Response Time | Platform ops team acknowledges SOS within 3 minutes. |
| Route Deviation Rate | < 2% of trips trigger a route deviation alert. |

## Engagement Metrics

| KPI | Target |
| --- | --- |
| DAU / MAU Ratio | ≥ 60% (reflecting daily tracking habit for active parents). |
| Push Notification Open Rate | ≥ 35%. |
| In-App Message Response Rate | ≥ 70% of messages replied to within 10 minutes. |
| App Store Rating | ≥ 4.5 stars on both App Store and Google Play by Month 6. |

# 18. Risks & Mitigations

| Risk | Impact | Description | Mitigation |
| --- | --- | --- | --- |
| Driver Supply Shortage | High | Cannot serve consumers if no drivers are verified in their area. | Pre-launch driver recruitment campaign (target 50 verified drivers before opening to consumers). Waitlist system to align supply and demand city by city. |
| Route-Matching Cold Start | High | New city has sparse driver routes, resulting in low match rates. | Incentivise early drivers with 0% commission for first 3 months. Allow manual matching by ops team as fallback for early adopters. |
| Payment Gateway Reliability | Medium | Local payment gateways (e.g., JazzCash) have higher failure rates than Stripe. | Multi-gateway fallback: if primary fails, auto-retry on secondary gateway. Proactive monitoring with Datadog. |
| Real-Time Tracking Battery Drain | Medium | Continuous GPS emission drains driver phone battery; drivers disable the app. | Adaptive location emission: 5 s during active trip, 60 s when idle. Low-power mode guidance in driver onboarding. |
| Regulatory / Licensing Risk | Medium | Some jurisdictions require transport operator licences for platform-based dispatching. | Legal review per target city before launch. Operate as a 'marketplace' (not carrier) model to reduce liability. |
| Safety Incident Reputation Risk | High | A single publicised safety incident could damage trust and brand. | Mandatory Enhanced verification for all drivers by Month 3. SOS system live at public launch. PR crisis protocol documented before launch. |
| Race Condition in Booking | Medium | Two consumers simultaneously book the last available slot with one driver. | Atomic database transaction with row-level lock on driver schedule slot during acceptance. Conflict detected at write; consumer re-prompted. |
| Driver No-Show / Abandonment | Medium | Driver stops showing up mid-subscription, leaving consumers stranded. | Substitute driver system (Phase 2). Escrow-based payout: driver paid only after trips confirmed. Strike system: 3 no-shows → suspension. |
| Data Privacy Breach | High | Exposure of children's location data would be catastrophic. | Penetration test pre-launch. End-to-end encryption for location streams. Location data auto-purged after 30 days. Zero third-party ad trackers. |
| Competitor Response | Low | Larger ride-hail platforms could clone the recurring subscription model. | Defensibility via network effects (route density), institutional contracts, and trust/safety brand positioning. Move fast on Phase 2 features. |

# 19. Open Questions

| # | Question |
| --- | --- |
| Q1 | Target launch market: Pakistan only, or simultaneously GCC (UAE/Saudi)? |
| Q2 | Minimum viable driver count before opening consumer signups in a given city? |
| Q3 | Should the app be a single binary with role-switching, or two separate apps (consumer & driver)? |
| Q4 | Primary local payment gateway for Pakistan: JazzCash, Easypaisa, or both? |
| Q5 | Driver pricing model: is the driver free to set any price, or within a platform-enforced range? |
| Q6 | Subscription commitment: are consumers locked in for a minimum of 1 month, or can they cancel anytime with pro-rated refund? |
| Q7 | Driver background check: self-declaration + document review (manual) for MVP, or API-based from Day 1? |
| Q8 | Children-specific safety regulation compliance: are there local laws governing transport of minors that affect the business model? |
| Q9 | Will the platform support female-only drivers as a filter option (high demand in certain markets)? |
| Q10 | Monetisation beyond commission: premium subscription tier for consumers with added features (e.g., extended trip history, priority support)? |
| Q11 | School holidays: automatic subscription pause, or driver and consumer manage independently? |
| Q12 | What is the dispute resolution escalation path if admin team cannot resolve a refund dispute? |

# 20. Appendix — Glossary

| Term | Definition |
| --- | --- |
| Consumer | A user who purchases recurring transport services on behalf of themselves or a rider. |
| Rider | The person who physically takes the trip (e.g., a child). May differ from the consumer who booked. |
| Service Provider | A driver or fleet operator offering recurring transport services on the platform. |
| Subscription | A monthly recurring agreement between a consumer and a driver for a defined route and schedule. |
| Route Polyline | A sequence of geo-coordinates defining the path a driver typically follows on their route. |
| Eligibility Filter | A hard rule in the matching engine; a driver failing any filter is excluded from results entirely. |
| Scoring | A weighted composite of signals used to rank eligible drivers from best to least relevant match. |
| Trip | A single instance of a pickup and drop-off event for one rider on one day. |
| Round-Trip | A subscription that covers both morning (pickup → destination) and afternoon (destination → home) runs. |
| MRR | Monthly Recurring Revenue — total subscription revenue collected in a calendar month. |
| Platform Commission | The percentage of each subscription fee retained by RouteRide. |
| TSP | Traveling Salesman Problem — optimisation problem solved to find the best pickup order for a driver's roster. |
| PostGIS | PostgreSQL extension enabling geospatial queries (e.g., distance, containment, route overlap). |
| FCM | Firebase Cloud Messaging — Google's cross-platform push notification service. |
| SOS | In-app emergency alert triggered by a single hold action; broadcasts location to emergency contacts. |
| Route Deviation | When a driver's GPS position diverges significantly from their planned route during a trip. |
| Fleet Operator | A business account managing multiple drivers and vehicles under one roof. |
| Verification Tier | A badge (Basic / Enhanced / Elite) indicating the depth of checks completed on a driver's identity and record. |

RouteRide PRD v1.0  |  Confidential  |  © 2026 RouteRide